LMS PLATFORM

Infrastructure & Cost Proposal

Prepared for Madushan

February 2026

Confidential — Not for Distribution

EXECUTIVE SUMMARY This document outlines the 3-phase infrastructure plan and associated third-party service costs for building an online Learning Management System (LMS). Development costs are excluded.

# 1. Project Overview

We are building a full-featured LMS platform from the ground up using the MERN stack (MongoDB, Express, React, Node.js). The platform will support instructors creating and uploading courses, students enrolling and watching video content, and administrators managing the platform.

The project is divided into 3 phases:

- Phase 1 — MVP: Core platform with manual payment & email notifications

- Phase 2 — Growth: Online payment integration, video streaming upgrade, progress tracking

- Phase 3 — Scale: Advanced features, analytics, mobile app, moderation tools

# 2. Phase 1 — MVP

## Scope

- User authentication (Sign up, Login, Google OAuth)

- Instructor dashboard — create & upload courses

- Student dashboard — browse & request enrollment

- Admin panel — approve/reject enrollments after offline payment

- Manual payment flow (admin confirms payment offline)

- Email notifications (welcome, enrollment confirmation, password reset, new course)

- Basic search and category filtering

- Video hosting via Cloudinary (free tier)

## Phase 1 — Service Cost Breakdown

| Service | Free Tier | Monthly Cost | Notes |
| --- | --- | --- | --- |
| Cloudinary (Video) | 25GB storage + 25GB bandwidth | $0 / month | Video hosting & delivery |
| MongoDB Atlas | 512MB database | $0 / month | Database hosting |
| Vercel (Frontend) | Unlimited hobby | $0 / month | React frontend hosting |
| Render (Backend) | Free tier (sleeps) | $0 – $7 / month | $7/mo recommended to avoid sleep |
| SendGrid (Email) | 100 emails/day | $0 / month | Transactional email |
| Domain Name | — | ~$1 / month | ~$12/year (optional for MVP) |
| PHASE 1 TOTAL |  | $0 – $8 / month | Effectively FREE to launch |

Note: Cloudinary free tier supports approximately 17–35 hours of watched content per month. Video files should be limited to 720p during MVP to maximize free tier usage.

# 3. Phase 2 — Core LMS + Payment Integration

## Scope

- Stripe payment integration (replace manual flow)

- Instructor revenue split & payouts via Stripe Connect

- Video streaming upgrade: AWS S3 + CloudFront OR Mux

- Course progress tracking per student

- Quizzes & completion certificates (PDF generation)

- Reviews and ratings system

- Coupon and discount code system

- Advanced email sequences (progress reminders, promotions)

## Phase 2 — Service Cost Breakdown

| Service | Plan | Monthly Cost | Notes |
| --- | --- | --- | --- |
| Mux (Video Streaming) | Pay per use | ~$20–$80 / month | $0.015/min stored + $0.0025/min delivered. Scales with usage. |
| OR: AWS S3 + CloudFront | Pay per use | ~$15–$60 / month | More control, more setup. Scales well. |
| Stripe Payments | Per transaction | 2.9% + $0.30 / txn | No monthly fee. Deducted from revenue. |
| Stripe Connect (Payouts) | Per payout | 0.25% per payout | For instructor revenue splitting |
| MongoDB Atlas | M10 Cluster | $57 / month | Upgrade needed for production scale |
| Render / Railway (Backend) | Starter / Pro | $20–$25 / month | Always-on server with more resources |
| SendGrid | Essentials | $19.95 / month | 50,000 emails/month |
| Vercel (Frontend) | Pro | $20 / month | Teams, analytics & more bandwidth |
| PHASE 2 TOTAL (est.) |  | $155–$220 / month | Excludes Stripe txn fees (from revenue) |

Important: Stripe transaction fees (2.9% + $0.30) are deducted from course sales revenue, not a fixed monthly overhead. At $10,000/month in sales, Stripe fees are approximately $320.

# 4. Phase 3 — Scale & Growth

## Scope

- Mobile application (React Native — iOS & Android)

- Advanced search powered by Algolia or Elasticsearch

- Recommendation engine for personalized learning

- Admin content moderation panel

- Analytics dashboard for instructors & admins

- Multi-language & localization support

- Live sessions / webinar integration

- Corporate/team accounts (B2B LMS)

## Phase 3 — Service Cost Breakdown

| Service | Plan | Monthly Cost | Notes |
| --- | --- | --- | --- |
| All Phase 2 Services | Upgraded tiers | ~$220 / month | Baseline carried forward from Phase 2 |
| Algolia (Search) | Grow Plan | $50–$100 / month | Fast, scalable full-text search |
| AWS (Expanded Infra) | EC2 + Lambda + RDS | $100–$300 / month | Depends heavily on traffic & usage |
| Twilio / Daily.co (Live) | Pay per use | $50–$200 / month | For live sessions / webinars (optional) |
| Apple Dev Account | Annual | ~$8 / month | $99/year for iOS app distribution |
| Google Play Account | One-time | $0 (after $25 setup) | $25 one-time fee for Android distribution |
| Monitoring (Datadog / Sentry) | Team Plan | $50–$80 / month | Error tracking, performance monitoring |
| PHASE 3 TOTAL (est.) |  | $500–$900+ / month | Scales with platform traffic & users |

Note: Phase 3 costs are highly variable. Live sessions and AWS infrastructure scale directly with platform usage and active users. These are estimates based on a platform serving 500–2,000 active monthly users.

# 5. Cost Summary — All Phases

The table below provides a high-level cost comparison across all three phases. These are infrastructure and third-party service costs only and exclude all development fees.

| Phase | Timeline | Key Services | Monthly Cost | Status |
| --- | --- | --- | --- | --- |
| Phase 1 — MVP | Month 1–3 | Cloudinary, MongoDB, Render, SendGrid | $0 – $8 | Ready to Launch |
| Phase 2 — Core LMS | Month 4–8 | Mux/AWS, Stripe, MongoDB M10, SendGrid | $155 – $220 | Post-Validation |
| Phase 3 — Scale | Month 9+ | AWS, Algolia, Mobile, Live Sessions | $500 – $900+ | Growth Stage |

Key Financial Principles 1. Start free, scale with revenue — MVP costs nothing. Only upgrade services when paying users are onboarded. 2. Stripe fees are not overhead — Payment processing fees are deducted from revenue, not fixed costs. 3. Phase 3 costs are usage-based — Higher traffic = higher cost, but also higher revenue. Profitability improves with scale. 4. Migration path is clean — Services are designed to be swapped (e.g., Cloudinary → Mux) with minimal frontend changes.

# 6. Technology Stack Reference

The following technologies are used to build the platform across all phases:

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js + Vite + Tailwind CSS | Student, Instructor, and Admin UI |
| Backend | Node.js + Express.js | REST API, business logic, auth |
| Database | MongoDB + Mongoose | Users, courses, enrollments, transactions |
| Authentication | JWT + Google OAuth (Passport.js) | Secure user authentication |
| Video (MVP) | Cloudinary | Free video hosting and delivery |
| Video (Phase 2) | Mux or AWS S3 + CloudFront | HLS streaming, adaptive quality, DRM |
| Payments | Stripe + Stripe Connect | Course purchases, instructor payouts |
| Email | Nodemailer + SendGrid | Transactional emails, notifications |
| Search | MongoDB Text Index → Algolia (P3) | Course search and filtering |
| Hosting | Vercel (FE) + Render/Railway (BE) | Scalable cloud deployment |

Disclaimer

All costs listed in this document are estimates based on publicly available pricing as of February 2026. Actual costs may vary based on usage, number of users, video hours consumed, and third-party pricing changes. Development costs, custom tooling, and internal team resources are excluded from this proposal.